## Slide 1: Scrum-Agile: An Overview
By Lincon Woodruff

## Slide 2: Scrum-Agile: Team Roles
Product Owner
Prioritizes the product backlog
Represents customer and business needs
Ensures development focuses on high-value features
Scrum Master
Removes development obstacles
Supports team communication
Helps maintain Scrum process workflow
Development Team
Designs, codes, and tests software
Works collaboratively to complete sprint goals

## Slide 3: Importance of Agile Roles
Scrum roles help organize development responsibilities
Encourages collaboration instead of hierarchy
Supports faster problem solving
Improves project productivity

## Slide 4: Agile SDLC Phases
Requirements → User Stories
Requirements are collected continuously
Planning → Sprint Planning
Tasks are selected from product backlog
Development and Testing
Coding and testing occur during each sprint
Review and Feedback
Stakeholders evaluate working software
Retrospective
Team improves development process

## Slide 5: Importance of Agile Phases
Allows continuous improvement of software
Reduces risk by identifying errors early
Supports changing customer requirements
Produces working software quickly

## Slide 6: Waterfall vs Agile Development
Development follows sequential phases
Requirements are defined early
Design → Implementation → Testing → Deployment occurs step-by-step
Changes are difficult after development begins
Development is iterative
Feedback is continuous
Requirements can change during project
Testing happens throughout development
Waterfall
Agile

## Slide 7: Choosing Between Waterfall and Agile
Factors to consider when selecting methodology:
Project requirement clarity
Expected frequency of changes
Stakeholder feedback needs
Team communication ability
Development timeline

## Slide 8: Resources
Image Sources:
Team stock photos, royalty-free images, vectors, video
Waterfall Model What Is Waterfall Methodology: Everything You Need To
Agile planning software | Lucidspark
Confused Pose PNG Transparent Images Free Download | Vector Files | Pngtree
Resources:
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide.
Agile Alliance. (2020). Agile methodology overview.
VersionOne. (2020). State of Agile report.
IEEE Xplore Digital Library articles on Agile software development.